## Slide 1: Requirement Management & Project Planning

## Slide 2: Requirement Management
Manage Requirements
Understand Requirements
Obtain Commitment to Requirements
Manage Requirements Changes
Maintain Bidirectional Traceability of Requirements
Ensure Alignment Between Project Work and Requirements
Requirements Review Meeting
Checklist
List of identified Requirements
Record agreed upon requirements
Identify Stakeholders
Define Stakeholder requirements
Analyze requirements
Signed Requirements List
List of identified Requirements
Requirements List

## Slide 3: Requirements Breakdown
Stakeholder Requirements
(Management & Operational level)
Customer Intentions
Customer Requirements
Feature Requirements
Functional Requirements
Software level Requirements
Applied to
System Weaver

## Slide 5: CMMI Project Planning
Establish Estimates
Estimate the Scope of the Project
Establish Estimates of Work Product and Task Attributes
Define Project Lifecycle Phases
Estimate Effort and Cost

## Slide 6: CMMI Project Planning
Develop a Project Plan
Establish the Budget and Schedule
Identify Project Risks
Plan Data Management
Plan the Project’s Resources
Plan Needed Knowledge and Skills
Plan Stakeholder Involvement
Establish the Project Plan

## Slide 7: CMMI Project Planning
Obtain Commitment to the Plan
Review Plans That Affect the Project
Reconcile Work and Resource Levels
Obtain Plan Commitment

## Slide 8: Project Phases and Milestones
Define
Plan
Production Support
Validate
Execution
Content
Agreement
Confirmation
Validation
Production
Project
Closure